SCRUM Meeting 1 for The 12th Bus

Prepared by:

Meeting Date: 4/15/22

Meeting Attendees

1. Eddie
2. Emily

Meeting Agenda Items

* Status & priorities of sprint 2
* What we are working on over the weekend
* What we are currently stuck on

Status Update Since Last Meeting

Accomplishments:

* Got functions for places to functions in the site
* Made Heroku deploy with correct modules
* Map is visible!

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Fix Heroku deployment problems | Eddie | yes |
| Add map display to Maps page | Eddie & Emily | yes |
| Create text entry boxes for side panel input text | Emily | no |
| Implement selection for specific bus route display | Emily | yes |
| Create database design diagram | Emily | no |
| Locate Heroku database documentation | Emily | no |
| Access Heroku database locally | Emily | yes |
| Implement security measures for keys (environment variables) | Emily | yes |
| Implement name changes and logo linking from user study response | Emily | yes |

Before The Next Meeting

Plans:

* Work on connecting routes API to render bus route map
* Work on the database for routes and stops

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Get the routes API to function and render a map with any 1 bus route | Eddie |
| Create database design diagram based on existing Bus Route API | Emily |
| Research Django database table creation | Emily |

Minutes

* Database and basic implementation will be the focus of this sprint
  + More in-depth map display: display routes
  + Display stop information
* Try and get environment variables working for Eddie, too