SCRUM Meeting 5 for The 12th Bus

Prepared by: Emily

Meeting Date: 4/18/22

Meeting Attendees

1. Eddie
2. Emily

Meeting Agenda Items

* Figure out what we are stuck on
* Discuss what needs to be done before deadline on Wednesday

Status Update Since Last Meeting

Accomplishments:

* Routes API now renders a map on separate html page
* Created a database design
* Much more intimate understanding of Bus Routes API data

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Get the routes API to function and render a map with any 1 bus route | Eddie | Half way |
| Locate Heroku database documentation | Emily | Never enough |
| Create database design diagram based on existing Bus Routes API | Emily | yes |
| Research Django database table creation | Emily | yes |

Before The Next Meeting

Plans:

* Integrate the routes API into the normal html files
* Get database up and running
* Add data to database

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Get the routes API to function and render a map with any 1 bus route | Eddie |
| Add necessary tables for bus information to database | Emily |
| Research extracting Bus Routes API information and storing in database | Emily |
| Begin adding data to database | Emily |

Minutes

* Created a database! Still need to add data
  + Unsure how to query the Bus Routes API and make the result usable within Django
  + Unsure how to update database items within Django
  + Unsure when or how to update database information from API (stops, routes, etc.)
* Map almost able to display a route