SCRUM Meeting 6 for The 12th Bus

Prepared by: Eddie

Meeting Date: 4/20/22

Meeting Attendees

1. Eddie Kennedy
2. Emily Hotz

Meeting Agenda Items

* Discuss what needs to be done before tomorrow
* Discuss current problems in the build
* Change in Django deployment behavior
* Officially cut down planned but less important tasks due to time constraints

Status Update Since Last Meeting

Accomplishments:

* Got the routes API to make a bus route display
* Successfully created a database using Django models
* Discovered how to extract Bus Routes API data via python (but not inside Django)

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Get the routes API to function and render a map with any 1 bus route | Eddie | Yes |
| Locate Heroku database documentation | Emily | Not quite done |
| Add necessary tables for bus information to database | Emily | Yes |
| Research extracting Bus Routes API information and storing in database | Emily | No |

Before The Next Meeting

Plans:

* Work out bugs for deployment, combine our separate code
* Add actual data to the database

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Add bus stop information to database | Emily |
| Add bus route information to database | Emily |
| Add places API to address fields on the route home page | Eddie |

Minutes

* Need to work out the bugs caused by merging our code
* Django had a security breach, so we can’t deploy from GitHub anymore
  + Use “git push heroku master” with Heroku CLI
* Map display w/ 1 route highlight is working!
* Database tables are up via models
  + Still need to research how to pull data from API and push it into database
  + As well as when to regularly update said information